Project Planning Phase

ProjectPlanningTemplate(ProductBacklog,SprintPlanning,Stories,Storypoints)

| Date | 01 Nov 2025 |
| --- | --- |
| Team ID | NM2025TMID09058 |
| Project Name | Optimizing User Group and Role Management with Access Control and Workflows |
| Maximum Marks | 5 Marks |

Product Backlog ,Sprint Schedule, and Estimation(4Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement(Epic) | UserStory Number | UserStory/ Task | StoryPoints | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User & Group Management | USN-1 | As an admin, I can create test users and groups to simulate role-based access. | 2 | High | Devisree S |
| Sprint-1 | Role Assignment | USN-2 | As an admin, I can assign roles to users and groups for controlled access. | 3 | High | Esakki Raj. |
| Sprint-2 | Workflow Automation | USN-3 | As a system admin, I can design approval workflows in Flow Designer for new role or group assignments. | 4 | High | Harishma M |
| Sprint-2 | Access Control Validation | USN-4 | As a system, I should validate user access through ACLs and block unauthorized changes. | 4 | High | Heavelin R G |
| Sprint-2 | Notification & Auditing. | USN-5 | As an admin, I should receive notifications when roles or groups are modified, and ensure all changes are logged for audit.. | 3 | Medium | Devisree S |
| Sprint-3 | Documentation & Reporting | USN-6 | As a developer, I want to document the workflows, access control design, and system architecture for submission.. | 3 | Medium | Esakki Raj, Harishma M, Heavelin R G |

ProjectTracker,Velocity&BurndownChart:(4Marks)

| Sprint | TotalStory Points | Duration | SprintStartDate | SprintEndDate (Planned) | Story Points Completed(ason PlannedEndDate) | SprintReleaseDate (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6Days | 07 Oct 2025 | 12 Oct 2025 | 20 | 12 Oct 2025 |
| Sprint-2 | 20 | 6Days | 13 Oct 2025 | 18 Oct 2025 | 19 | 18 Oct 2025 |
| Sprint-3 | 20 | 6Days | 19 Oct 2025 | 24 Oct 2025 | 20 | 24 Oct 2025 |
| Sprint-4 | 20 | 6Days | 25 Oct 2025 | 30 Oct 2025 | 20 | 30 Oct 2025 |

- Total Duration: 24 days

- Average Velocity: ≈ 19.75 story points per sprint

- Burndown Insight: The team maintained consistent progress, completing all major user stories on schedule. Minor backlog adjustments occurred during Sprint-2 but were resolved in Sprint-3.